## Slide 1
Software Engineering (3150711)
Unit-2 Agile
Development

## Slide 2

Looping
Outline
  What is Agility?
  Agile Process
  Agility Principles
  Where agile methodology not work?
  Agile Process Models
    Extreme Programming (XP)
    Adaptive Software Development (ASD)
    Dynamic Systems Development Method (DSDM)
    Scrum
    Feature Driven Development (FDD)
    Crystal
    Agile Modelling (AM)

## Slide 3: Agility
The ability to create and respond to change in order to profit in a unstable global business environment.
The ability to quickly reprioritize use of resources when requirements, technology, and knowledge shift.
A very fast response to sudden market changes and emerging threats by intensive customer interaction.
Use of evolutionary, incremental, and iterative delivery to converge on an optimal customer solution.
Maximizing BUSINESS VALUE with right sized, just- enough, and just-in-time processes and documentation.
Agility is ability to move quickly and easily.
It is a property consisting of quickness, lightness, & ease of movement.

## Slide 4: What is Agility? Cont.
Current Functionality
Change Request
Effective
response
to change
Effective
communication
among all
stakeholders
Organizing a team
so that it is in control to perform
the work
Customer
Drawing the
customer onto
the team
Eliminate the
“us and them”
attitude
Development
Team
Rapid and Incremental delivery of software

## Slide 5: Agile Process
Agile software process addresses few assumptions
An agile process must adapt incrementally.
To accomplish incremental adaptation, an agile team requires customer feedback (so that the appropriate adaptations can be made).
Analysis, design, construction and testing are not as predictable as we might like.
Difficulty in predicting changes of requirements and customer priorities.
For many types of software; design and construction are interleaved (mixed).

## Slide 6: Agility Principles
Highest priority is to satisfy the customer through early & continuous delivery of software
Welcome changing requirements
Deliver working software frequently
Business people and developers must work together
Build projects around motivated individuals
Emphasize face-to-face conversation
Working software is the measure of progress
Continuous attention to technical excellence and good design
Simplicity – the art of maximizing the amount of work done
The best designs emerge from self-organizing teams
The team tunes and adjusts its behaviour to become more effective

## Slide 7: Where agile methodology not work
Project plan & requirements are clear & unlikely to change
Unclear understanding of Agile Approach among Teams
Big Enterprises where team collaboration is tough

## Slide 8: Agile Process Models
Extreme Programming (XP)
Adaptive Software Development (ASD)
Dynamic Systems Development Method (DSDM)
Feature Driven Development (FDD)
Crystal
Agile Modelling (AM)

## Slide 9: Extreme Programming (XP)
The most widely used approach to agile software development
A variant of XP called Industrial XP (IXP) has been proposed to target process for large organizations
It uses object oriented approach as its preferred development model
XP Values
Communication: To achieve effective communication, it emphasized close & informal (verbal) collaboration between customers and developers
Simplicity: It restricts developers to design for immediate needs not for future needs
Feedback: It is derived from three sources the implemented software, the customer and other software team members, it uses Unit testing as primary testing
Courage: It demands courage (discipline), there is often significant pressure to design for future requirements, XP team must have the discipline (courage) to design for today
Respect: XP team respect among members

## Slide 10: The XP Process
It considers four framework activities
1. Planning  2. Design  3. Coding  4. Testing
Planning
User Stories
Customers assigns value (priority)
Developers assigns cost (number of development weeks)
Project velocity
Computed at the end of first release
Number of stories implemented in first release
Estimates for future release
Guard against over-commitment

## Slide 11: The XP Process cont.
Keep-it-Simple (Design of extra functionality is discouraged)
Preparation of CRC card is work project
  CRC cards identify and organize object oriented classes
Spike Solutions (in case of difficult design problem is encountered)
  Operational prototype intended to clear confusion
Refactoring
Modify internals of code, No observable change
Design
CRC card
Coding
Develops a series of Unit test for stories included in current release
Complete code perform unit-test to get immediate feedback
XP recommend pair-programming, “Two heads are better than one”
Integrate code with other team members, this “continuous integration” helps to avoid compatibility & interfacing problems, “smoke testing” environment to uncover errors early
Unit test by developers & fix small problems
Acceptance tests - Specified by customer
This encourages regression testing strategy whenever code is modified
Testing

## Slide 12: What is Scrum?
A scrum is a method of restarting play in rugby that involves players packing closely together with their heads down and attempting to gain possession of the ball.
It is a lightweight process framework.
Lightweight means the overhead of the process is kept as small as possible in order to maximize the productivity.
Sprint
Product
Product Backlog
Product Owner
Scrum is an agile process model which is used for developing the complex software systems.
Daily Scrum Meeting

## Slide 13: Scrum framework at a glance
Inputs from Customers, Team, Managers
Product Owner
Product Backlog
Sprint Planning Meeting
Sprint Backlog
Scrum Master
Daily Scrum Meetings
Sprint Review
Finished Work
Sprint Retrospective
Team Selects starting at top as much as it can commit to deliver by end of sprint
Prioritized list of what is required: features, bugs to fix...
Sprint end date and team deliverable do not change

## Slide 14: Scrum cont.
Backlog
It is a prioritized list of project requirements or features that must be provided to the customer.
The items can be included in the backlog at any time.
The product manager analyses this list and updates the priorities as per the requirements.
Sprint
These are the work units that are needed to achieve the requirements mentioned in the backlogs.
Typically the sprints have fixed duration or time box (of 2 to 4 weeks, 30 days).
Change are not introduced during the sprint.
Thus sprints allow the team members to work in stable and short-term environment

## Slide 15: Scrum cont.
Scrum Meetings
There are 15 minutes daily meetings to report the completed activities, obstacles and plan for next activities.
Following are three questions that are mainly discussed during the meetings.
  What are the tasks done since last meeting ?
  What are the issues that team is facing ?
  What are the next activities that are planned?
The scrum master leads the meeting and analyses the response of each team member.
Scrum meeting helps the team to uncover potential problems as early as possible
It leads to “knowledge socialization” & promotes “self-organizing team structure”
Demo
Deliver software increment to customer
Implemented functionalities are demonstrated to the customer

## Slide 16: Adaptive Software development (ASD)
This is a technique for building complex software systems using iterative approach.
ASD focus on working in collaboration and team self-organization.
ASD incorporates three phases
1. Speculation, 2. Collaboration & 3. Learning
Speculation
The adaptive cycle planning is conducted.
In this cycle planning mainly three types of information is used
Customer’s mission statement
Project constraints
(Delivery date, budgets etc…)
Basic requirements of the project

## Slide 17: Adaptive Software development (ASD) cont.
Collaboration
In this, collaboration among the members of development team is a key factor.
For successful collaboration and coordination it is necessary to have following qualities in every individual
Learning
Emphasize is on learning new skills and techniques.
There are three ways by which the team members learn
Assist each other without resentment (offense)
Work hard
Posses the required skill set
Communicate problems and help each other
Criticize without any hate
Focus groups
The feedback from the end-users is obtained.
Formal technical review
This review is conducted for better quality.
Postmortems
Team analyses its own performance and makes appropriate improvements.

## Slide 18: Dynamic Systems Development Methods (DSDM)
Various phases of this life cycle model
Feasibility study: By analysing the business requirements and constraints the viability of the application is determined
Business study: The functional and informational requirements are identified and then the business value of the application is determined
Functional model iteration: The incremental approach is adopted for development
Design and build iteration: If possible design and build activities can be carried out in parallel
Implementation: The software increment is placed in the working environment

## Slide 19: Feature Driven Development (FDD)
It is practical process model for object oriented software engineering
In FDD, the feature means client valued function.

## Slide 20: Feature Driven Development (FDD) cont.
1. Develop overall model
The high-level walkthrough of scope and detailed domain walkthrough are conducted to create overall models.
2. Build feature list
List of features is created and expressed in the following form
<action> the <result> <by for of to> a(n) <object>
For Ex. “Display product-specifications of the product”
3. Plan by feature
After completing the feature list the development plan is created
Design by feature
For each feature the sequence diagram is created
Build by feature
Finally the class owner develop the actual code for their classes

## Slide 21
Software Engineering (3150711)